SpectralDM-2.0 Status
Mark Cresitello-Dittmar

---
Recap
1. PR: 2014-03-09
2. RFC: 2014-05-13 => 2014-07-30
  1. http://wiki.ivoa.net/twiki/bin/view/IVOA/Spectral2RFC
  2. Minor comments on Char relationship description
3. TCG: 2014-08-01 => 2014-09-15
  1. DM, GWS approved
  2. DAL approved with note on minor typos
  3. AWG, SWG no comment (both have since approved)
  4. RWG extensive comments
  5. TIG on connection with SimDM/SimDAL (2015-Feb)
4. Presented status in Banff.

---
Actions from TCG Review
TCG review comments
  1. Address questions on twiki
1. Document update
  1. Correct noted typos
  2. Incorporate RWG feedback items where appropriate
2. Reference Implementations
  1. Satisfy requirement for 2 interoperable reference implementations prior to move to Exec.
3. Document updates submitted:
  1. 2015-02-06: Addressed TCG review comments
  2. 2015-05-28: Changes in response to:
    1. request to update Architecture diagram
    2. Marcus' implementer feedback of Feb 2015
    3. Notes from my own implementation

---
Implementations (Library/App)
Spectral 2.0 aware library (speclib)
  1. Java library: https://github.com/ChandraCXC/speclib
    1. Model agnostic core; provides read/write of modeled document in VOTable format.
    2. Interprets instance against model spec. to correlate elements and fill in details (UType, UCD, datatype)
    3. Designed to accommodate multiple model storage formats
    4. 'old-style' UType based, but s/b able to migrate to vo-dml
    5. Provides SDM2 object interfaces
1. Client application (speclist)
  1. Java web app.: https://github.com/ChandraCXC/speclist
    1. Display spectral file content
    2. Uses speclib to interpret and provide interfaces to content
    3. Enables metadata browsing
    4. Graphical display of spectrum data

---
Implementations (Serializaton)
1. Serializations of Spectral 2.0
  1. Round trip unit test of speclib library, includes all elements of the model.
  2. DaCHs services produce SDM2 spectrum instances
    1. Theoretical spectra (via theossa)
    2. Observed spectra (via flashheros)
    3. Partial coverage of SDM2 elements.

---
Demo

---
Summary
1. Implementations have been valuable to identify issues in each other, but neither has identified any significant flaw in the model itself.
  1. Possible ambiguity regarding role of Group elements
  2. PARAM + PARAMref == 1 instance or 2?
  3. Possible addition of media-type information in doc
2. Implementations do demonstrate
  1. The model is implementable
  2. Server/Client interoperability using the model is possible
3. To move forward, it needs:
  1. Approval by Registry Working Group
  2. Approval by TCG Chairs
  3. Approval by Exec

---
Concerns
1. Majority of comments now involve scope.
  1. TimeSeries: Framework in place, but not defined
  2. Echelle Spectra
  3. Normalized Spectra (Continuum, other?)
  4. Theoretical Spectra – relation to SimDM
2. These are outside the scope of the 2.0 goals
  1. Time to open project to address scope?
  2. Resources limited.. VOLUNTEERS WELCOME!